DocuMind — Startup-Ready Correction Blueprint

End-to-end remediation plan based on the supplied ZIP audit

# 1. Executive Decision

DocuMind is a promising prototype/scaffold, not a production SaaS. Do not deploy the current ZIP to real customers. The correct path is core refactoring, real AI pipeline implementation, security hardening, automated testing, and deployment validation.

| Area | Current | Startup-ready target |
| --- | --- | --- |
| Backend | Broken/incomplete | Bootable FastAPI service |
| Frontend | Incomplete + fake fallbacks | Real React/TypeScript app |
| Database | Duplicate Base/models | Single metadata + migrations |
| Auth | Demo/mock behavior | Real auth + RBAC + tenant isolation |
| AI/RAG | Incomplete | OCR → extraction → vectors → RAG |
| Testing | Mostly placeholders | Unit + integration + security tests |
| Deployment | Broken references | Reproducible production images |
| SaaS | Metering/billing incomplete | Usage + quotas + billing hooks |

# 2. P0 — Must Fix Before Beta

Remove frontend fake authentication, demo admin, fake tokens, mock documents, mock API keys and fake admin statistics.

Create backend/requirements.txt and pin compatible dependencies.

Create app/main.py and a real API router tree.

Create the Celery app and real document-processing tasks.

Use exactly one SQLAlchemy Base in app/db/base.py; delete competing Base definitions.

Remove duplicate DocumentPage, DocumentChunk and DocumentEntity models.

Fix all relationships/back_populates and the missing UserRole definition.

Make frontend/backend contracts identical for auth, documents, jobs, search and extraction.

Create Alembic migrations and verify a clean database from zero.

Implement server-side organization/tenant authorization before exposing document APIs.

# 3. Correct Repository Architecture

documind/
├── backend/app/
│   ├── main.py
│   ├── api/v1/endpoints/
│   ├── core/
│   ├── db/
│   ├── models/
│   ├── schemas/
│   ├── services/{auth,documents,ocr,extraction,embeddings,search,rag,storage,usage}/
│   └── tasks/{celery_app.py,document_tasks.py}
├── backend/alembic/versions/
├── backend/tests/
├── backend/requirements.txt
├── frontend/src/{main.tsx,App.tsx,api,components,pages,hooks,context,types}
└── docker-compose.yml

# 4. Database Correction

# app/db/base.py
from sqlalchemy.orm import DeclarativeBase
class Base(DeclarativeBase):
    pass

Every model imports Base from app.db.base.

Use one ID strategy consistently; UUID is recommended internally.

Use timezone-aware UTC timestamps.

Add organization_id to every tenant-owned resource.

Add foreign keys, unique constraints and indexes.

Store original files/large artifacts in object storage; keep metadata/chunks in PostgreSQL.

Create/test Alembic migrations for every schema change.

# 5. Multi-Tenancy

Organization
 ├── Membership ── User
 ├── Documents
 ├── API Keys
 ├── Usage Records
 ├── Subscription
 └── Audit Logs

Resolve organization context from authenticated membership, never from untrusted browser input.

Every document/search/job/API-key query must enforce tenant ownership server-side.

Use owner/admin/member/viewer roles.

Audit login, document access/deletion, API-key changes and admin actions.

# 6. Authentication & Security

Use short-lived access tokens (about 5–30 minutes) plus rotating/revocable refresh tokens.

Prefer Secure/HttpOnly/SameSite cookies for refresh tokens.

Hash API keys; display a raw key only once.

Never infer roles from email strings.

Remove broad exception swallowing in authentication dependencies.

Rate-limit login, registration, password reset, API-key creation and expensive AI endpoints.

Add strict CORS, security headers, request IDs and structured audit logs.

# 7. Secure Document Upload

Browser
 → extension/size validation
 → MIME + magic-byte validation
 → malware scan
 → object storage
 → DB record
 → Celery processing

Validate file signatures, not just extensions.

Limit file size, page count and image dimensions.

Protect against decompression bombs and malicious documents.

Generate server-side object keys; never use raw filenames as filesystem paths.

Process untrusted files in isolated workers with CPU, memory and timeout limits.

Clean temporary artifacts after processing.

# 8. Real AI / Document Pipeline

Upload
 → Validate/Secure
 → Store
 → DB record
 → Queue
 → Page extraction
 → OCR
 → Text normalization
 → Classification
 → Field/entity extraction
 → Chunking
 → Embeddings
 → pgvector
 → Hybrid retrieval
 → Reranking
 → RAG
 → Citation validation
 → Response

Make every stage idempotent.

Persist PENDING/RUNNING/COMPLETED/FAILED plus attempts, timestamps and errors.

Use bounded retries/backoff for transient failures.

Track provider, model/version and token usage.

Prevent duplicate processing with idempotency keys.

# 9. Embedding Correction

The current hard-coded Vector(384) conflicts with the configured text-embedding-3-small setup. Dimension must match the selected model.

EMBEDDING_PROVIDER=openai
EMBEDDING_MODEL=text-embedding-3-small
EMBEDDING_DIMENSION=<verified model dimension>

Do not hard-code dimensions in domain code.

Validate model/dimension compatibility at startup.

Plan re-embedding when changing models.

# 10. RAG Contract

POST /api/v1/chat
{
  "query": "...",
  "document_ids": ["..."]
}

{
  "answer": "...",
  "citations": [
    {"document_id":"...","page":4,"chunk_id":"...","quote":"..."}
  ]
}

Use hybrid keyword + vector retrieval where useful.

Rerank retrieved chunks before LLM context.

Enforce context/token budgets.

If evidence is insufficient, say so instead of inventing an answer.

Validate every citation against an actual retrieved chunk.

Enforce tenant isolation throughout retrieval.

# 11. Storage

StorageProvider
 ├── S3StorageProvider
 └── LocalStorageProvider (development only)

Keep identical method signatures across providers.

Use object storage for original files and large artifacts.

Use controlled/presigned downloads where appropriate.

Keep PostgreSQL, Redis and object storage private in production.

# 12. Frontend

Create src/main.tsx and src/App.tsx.

Implement login, register, dashboard, documents, viewer, search, chat, API keys, team, settings and admin.

Delete catch blocks that turn backend failures into fake success.

Implement loading, error, retry and empty states.

Use shared/generated API contracts where practical.

Treat UI authorization as UX only; server-side authorization is mandatory.

# 13. Docker & Deployment

Backend image must install the real requirements file and start app.main:app.

Worker image must start the real Celery application.

Add /health and /ready endpoints.

Use production secrets from a secret manager/environment, not compose defaults.

Set DEBUG=false in production.

Expose only the public ingress; keep DB/Redis/storage private.

Run containers as non-root where compatible and limit worker resources.

# 14. Testing & CI

Unit: auth, security, chunking, extraction, storage and metering.

Integration: PostgreSQL, Redis/Celery, object storage and API flows.

Security: IDOR, tenant isolation, upload bypass, auth bypass, rate limits and CORS.

RAG: retrieval, citation correctness and no-evidence behavior.

Frontend: auth states, upload, documents, search/chat and API errors.

CI: format → lint → typecheck → unit → integration → migrations → frontend build → Docker build.

# 15. Observability & Reliability

Structured JSON logs with request_id, job_id and document_id.

Metrics for API p95/p99, errors, queue latency, worker usage, OCR/LLM latency, token usage and processing failures.

Error tracking with deployment version.

Monitor DB pools and failed/dead-letter jobs.

Automate PostgreSQL backups and test restores.

Use object-storage lifecycle/versioning appropriate to retention requirements.

# 16. Usage & Billing

Usage
 ├── pages_processed
 ├── OCR_seconds
 ├── embedding_tokens
 ├── LLM_input_tokens
 ├── LLM_output_tokens
 ├── storage_bytes
 └── API_requests

Meter usage per organization and enforce quotas server-side.

Record model/provider and estimated AI cost.

Keep billing behind a service boundary.

Dashboard revenue, usage, AI cost and gross margin.

# 17. Startup Product Strategy

Do not position this as another generic 'chat with PDF' product. A stronger wedge is document operations: ingest → OCR → classify → extract → validate → human review → structured JSON/API → ERP/accounting/CRM integration.

Potential wedge: Indian business documents such as invoices, purchase orders, tax-related documents, KYC and contracts.

Measure extraction accuracy, processing time, exception rate and cost per document.

Offer both a dashboard and API so customers can automate workflows.

# 18. Production Definition of Done

Fresh clone builds with no undocumented manual fixes.

Backend starts from a clean environment.

Frontend builds with zero TypeScript/build errors.

Database is created only through migrations.

No demo credentials, fake auth, fake API success or production secrets remain.

Cross-tenant document/chunk/job/API-key access is impossible.

A real PDF completes the full pipeline.

RAG returns verifiable citations.

Failed jobs retry safely and become observable failures.

Critical security/business flows have automated tests.

Docker images build reproducibly.

Health/readiness checks work.

Backup/restore is tested.

Usage and quotas work.

# 19. Execution Order

| Phase | Work |
| --- | --- |
| 1 — Core repair | Files/imports, requirements, main.py, API, Celery, Base/models, relationships, contracts, Docker |
| 2 — Secure SaaS | Auth, refresh tokens, RBAC, organizations, tenant isolation, uploads, API keys, audit |
| 3 — AI pipeline | OCR, extraction, chunking, embeddings, pgvector, retrieval, RAG, citations |
| 4 — Product | Real frontend, viewer, search/chat, team, settings, usage dashboard |
| 5 — Production | Tests, CI, observability, backups, rate limits, performance, deployment |
| 6 — Commercial | Plans, quotas, billing, cost accounting, integrations |

# 20. Final Verdict

The ZIP should be repaired as an integrated system, not patched symptom-by-symptom. The concept is viable, but the current implementation is not deployment-ready. The highest-priority blocker is the fake frontend authentication/data behavior, followed by the missing backend/API/Celery runtime, duplicate DB architecture, absent migrations, incomplete AI pipeline and missing tenant isolation. Completing the Definition of Done above moves DocuMind toward a credible startup MVP.